# Dekho Prototype Backend & ML Integration Plan

This document outlines the step-by-step implementation plan to transform the current Dekho frontend prototype into a fully integrated, functional system with a live backend, database, and ML pipeline.

# Open Questions

1. Tech Stack Confirmation: Are infrastructure components like FastAPI, PostgreSQL, MinIO, Redis, and Celery already available in your local environment?

2. ML Models: Do we have the Python scripts or endpoints for the ML models ready to be integrated?

3. SMS Parsing: Do we have an existing regex/NLP logic for the SMS parsing, or should I design the parser from scratch?

# Proposed Implementation Phases

## Phase 1: Data Ingestion Infrastructure

Set up the foundation for accepting raw financial data.

Initialize FastAPI backend structure with async support.

Implement POST /upload endpoint for PDF/CSV files.

Implement POST /sms/paste endpoint for raw SMS string ingestion.

Configure local MinIO for secure file storage.

Create UI provision in the frontend: Add a "Paste SMS" input box and file upload UI.

## Phase 2: Database Setup & Canonical Layer

Establish PostgreSQL as the single source of truth.

Configure PostgreSQL database connection using async SQLAlchemy.

Create database migrations/models for Raw Data Layer.

Create database migrations/models for Canonical Finance Layer.

Build basic parsing utility to convert CSVs and SMS strings into normalized schema.

## Phase 3: Feature Layer & Aggregation

Create reusable financial metrics to feed the ML models and UI.

Implement database views or scheduled tasks to compute features.

Build logic to aggregate metrics: total_spend, category_ratio, recurring_expenses, etc.

Implement Feature Service layer.

## Phase 4: ML Integration via Feature Contracts

Set up Celery + Redis for background ML processing.

Implement Auto-Categorization Model integration.

Implement Behavior Model integration.

Implement Opportunity / Recommendation Model integration.

Store model outputs in tables.

## Phase 5: Frontend API Integration

Configure TanStack React Query in the frontend.

Map frontend components to new endpoints.

Connect the "Paste SMS" frontend UI to backend.

## Phase 6: Chatbot (Ask Dekho) Integration

Update POST /chat endpoint.

Integrate RAG if necessary.

Ensure chatbot UI renders dynamic backend data.

## Phase 7: Security Hardening

Implement JWT-based authentication.

Add authorization checks.

Implement input sanitization.

Mask sensitive identifiers.

# Verification Plan

## Automated Tests

Write pytest suites for FastAPI endpoints. Write unit tests for SMS parsing logic.

## Manual Verification

End-to-End Test: Paste SMS -> FastAPI -> PostgreSQL -> UI update.

Security Check: Access endpoints without token to ensure blocking.